|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Risk** | **level of effect** | **probability** | **Avoidance steps** | **Alternative plan** |
| Dissatisfaction of the costumer | High | low | Working in collaboration with the costumer according to what he needs from the software. |  |
| Low security level | medium | medium | sing advanced encryption methods |  |
| Unstable Web Service | low | low | Test our software and take good care of exceptions handling |  |
| Lack of time for completing development | high | high | Prioritize tasks by relevance and importance | Splitting the work within the group depending on their knowledge |
| The customer doesn't figure how to use the system | high | low | Simple interface |  |